## Slide 1: Week 2

## Slide 2: Topics
Inception phase
Evolutionary requirements
Use cases

## Slide 3: Applying UML & Patterns (3rd ed.) Chapter 4
INCEPTION IS NOT THE REQUIREMENTS PHASE

## Slide 4: Inception Phase
Inception is…envision the business case for a project and its scope
Inception answers…Do stakeholders agree on the vision and is it worth pursuing?

## Slide 5: Inception
Common vision
Basic scope
May produce
  10% of use cases
  Analysis of critical functionality
  Business case
  Development environment

## Slide 6: Inception Phase
Don’t try to discover all requirements during Inception (that’s waterfall mentality)
Major Inception questions
  Why should we do this? (business case)
  Is it feasible?
  Should we buy or build?
  What is the cost? (order of magnitude est.)
  Go or no go?

## Slide 7: Inception Phase
Not realistic to expect approval with ±10X cost estimate in most cases!
Idealized Inception phase probably too skimpy for most organizations
  Realistically cost estimate within ± 25-50%
Of course, could lump a couple elaboration iterations within ‘feasibility’ phase

## Slide 8: Inception Phase
Important artifacts (to start)
  Vision
    Management level description of project
  Use case model
    Functional requirements (essential!)
  Glossary
    Needed for clear communication…may already exist!
  Development Case
    The actual process used & artifacts to be delivered
  Others
    Risk List, Prototypes, Iteration Plan, SW Dev. Plan,

## Slide 9: Inception Phase
Common mistakes
  Devoting too much time to it
  Defining too few/too many requirements
    Writing lots of detailed use cases, or
    Writing none at all
  Developing reliable plans
  Defining architectural details
  No essential artifacts
    Vision doc
    Use case model