Vision and Scope Document

For

Virtual Server Implementation

Version 1.0 approved

Prepared by:

Team Leader: Randy Keefer

Tammi Cascone

Jeffrey Redington

Steven Pawlus

Table of Contents

Table of Contents	ii

Revision History	iii

1.	Business Requirements	1

1.1.	Background	1

1.2.	Business Opportunity	1

1.3.	Business Objectives and Success Criteria	2

1.4.	Customer or Market Needs	2

1.5.	Business Risks	3

2.	Vision of the Solution	4

2.1.	Vision Statement	4

2.2.	Major Features	4

2.3.	Assumptions and Dependencies	5

3.	Scope and Limitations	5

3.1.	Scope of Initial Release	6

3.2.	Scope of Subsequent Releases	6

3.3.	Limitations and Exclusions	7

4.	Business Context	7

4.1.	Stakeholder Profiles	7

4.2.	Project Priorities	8

4.3.	Operating Environment	8

5.	Human Resources	9

5.1.	Team Charter	9

5.2.	Technical Skills and Attributes	9

5.3.	Roles and Responsibilities	10

5.4.	Communication Strategies	10

6.	Project Management	11

6.1.	Deliverables	11

6.2.	Dependencies	12

6.3.	Schedule	12

7.	Educational/Program Outcomes	13

7.1.	General Education	13

7.2.	Information Technology	14

8.	Annotated Bibliography	15

Revision History

| Name | Date | Reason For Changes | Version |
| --- | --- | --- | --- |
| Tammi Cascone | 5-08-08 | Created Sections 4, 5 & 8 | 0.1 |
| Jeffery Redington | 5-17-08 | Created Sections 1 & 2 | 0.2 |
| Randy Keefer | 5-18-08 | Created Sections 3 & 6 | 0.3 |
| Randy Keefer | 5-20-08 | Created Section 7; updated Section 6; updated portions of Sections 4 & 7 | 0.4 |
| Tammi Cascone | 5-23-08 | Updated Section 4, 5 & 8; edited Sections 1, 2, 3& 6 | 0.5 |
| Steven Pawlus | 5-24-08 | Updated Section 7 | 0.6 |
| Tammi Cascone | 5-24-08 | Edited draft | 0.7 |
| Randy Keefer | 5-25-08 | Updated and finalized document | 0.8 |
| Tammi Cascone | 6-15-08 | Updated Section 1.5, 2.1, 3.1 & 8 | 0.9 |
| Tammi Cascone | 6-21-08 | Edited draft | 0.9.1 |
| Randy Keefer | 6-21-08 | Edited draft and revised Project Schedule per Status | 0.9.2 |

# Business Requirements

SMEBCO is a small to medium sized company that is looking to improve operational efficiencies, reduce IT administrative overhead, and save money on IT expenditures.

## Background

SMEBCO has 9 IT staff members currently supporting 54 physical servers in various stages of the lifecycle.  Many of these servers are approaching end-of-life and are in need of upgrades.  The different types of servers include individual servers for Exchange, SQL Server, application support, domain controllers, and others for the production, development, and test environments.  Rather than simply continue as they have done in the past, SMEBCO would like to reduce or eliminate servers.

## Business Opportunity

SMEBCO has the opportunity to reduce the number of physical servers to help improve the management and utilization of IT resources and to improve the availability of computing resources.  Currently, all applications are hosted on individual servers leading to low utilization of server resources and increasing the amount of administrative overhead.  This method of hosting applications increases costs both for server hardware and network ports.  In addition, the power and cooling requirements from the additional components in these individual servers contribute to increased costs for power and cooling.  The overhead of managing each of these individual servers also contributes to increased personnel costs.

## Business Objectives and Success Criteria

The primary business objectives are a reduction of IT costs through better utilization of resources.  A secondary business objective is reducing the amount of IT resources that require management.  A tertiary business objective is to increase the availability of SMEBCO’s resources. By implementing virtualization, these objectives will be met. Virtualization will allow SMEBCO to reduce the number of physical resources that are required to be managed, decrease the complexity of the physical server environment, decrease the amount of personnel required to manage the same number of virtual resources, and better utilize resources by placing many low use servers into virtual servers hosted on a single physical server resource.  By using virtualization techniques, the availability of SMEBCO’s resources can be increased without unnecessary complexity or cost. Success for this project will be measured in three basic ways:

- Reduction in the number of physical resources to be managed

- Comparison of the amount of time spent on management when compared with the previous stand alone server systems

- Reduction in power and cooling costs when compared with previous months energy costs.

- Comparison of the server downtime and uptime, as a measure of effectiveness

## Customer or Market Needs

The current process of implementing individual servers for each application has resulted not only in high server hardware costs but has also resulted in the need to hire additional server administration staff.  This is not currently meeting the needs of SMEBCO to reduce costs and improve the productivity of its IT resources.

| Name | Role | Responsibilities |
| --- | --- | --- |
| Randy Keefer | Team Leader, Developer | Assure budget and time restraints are met, project development, final say in development issues |
| Tammi Cascone | Technical Writer, Researcher | Assure information and document structure is complete, any additional research necessary, assist team members with their responsibilities |
| Jeffrey Redington | Network Consultant, Researcher | Assure network and project design is accurate, assist in research, assist team leader with project development |
| Steven Pawlus | Technical Consultant, Researcher | Assure technical information is accurate, primary researcher, assist team members with their responsibilities |

## Business Risks

A major risk to SMEBCO is in learning how to manage and utilize a virtual environment. There are additional security issues to consider when implementing virtualization that are not common to a physical environment. SMEBCO will also face challenges in educating their current administrators on how to properly utilize virtualization and prevent overloading virtual servers.  This will not only be a challenge initially since administrators will need ongoing education as virtualization technologies are continually changing.  Administrators will need to learn how to determine which applications are appropriate for virtualization and which of them are not.  Due to the decreased need for IT resources there may be some resentment if virtualization results in job cuts from the improved efficiencies.  Another business risk that may surface is the probability that team members may not be available for collaboration or input at crucial times during the project due to unavoidable situations. This may cause a delay in decision making or implementation.  It will be important in these situations that team members communicate with team leader so that the team leader can then forward any important information, updates, needs, or new due dates to the missing team member.

Table 1.5 lists individual risks, severity, and mitigation

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Lack of knowledge | High | Initial training and support provided by Virtual Solutions; On-going education of administrators |
| Job cuts | Low | SMEBCO to communicate these issues early on with its employees |
| Team availability | High | Team member and team leader will keep each other informed of any issues, updates, changes |

# Vision of the Solution

The new system will achieve easy and secure information management in an environment that is both conducive and supportive of the organization’s business and customer needs. This will result in a reduction of costs and ease IT management requirements while improving systems availability.

## Vision Statement

Our vision is one where SMEBCO will have a highly available and easily managed virtual and physical server environment.  This system will allow SMEBCO to reduce IT management costs, as well as power and cooling costs.  By incorporating virtual servers into the new computing environment, the new system will enable SMEBCO to achieve its business goals and enable future growth at a lower cost (See the visual representation of the development, test, and production environment in the Status Report 1 Appendix).

## Major Features

The new virtual server environment will have the following features:

- The virtual server environment will be highly available

- A simplified backup environment for the virtual servers

- A new Storage Area Network (SAN) to allow for high availability of the virtual environment

- Key servers will be made more highly available

- The number of necessary physical server will be greatly reduced

- The virtual environment will be easily expandable

- The virtual environment will be managed from a single interface

## Assumptions and Dependencies

- Assumption: A new SAN will be required to implement the high availability components of the new virtual environment

  - Dependency: The SAN will not only enable the high availability component, it will also be easily expandable so that the virtual environment can continue to grow. Any existing hardware that is reused will need to be compatible with the SAN infrastructure.

- Assumption: The new virtual system will be managed from a single interface.

  - Dependency: By using a single interface to manage the virtual resources this will allow the reduction of IT management overhead and decrease costs.

- Assumption: Not all server resources will be able to be virtualized.

  - Dependency: There will still need to be some manual processes left in place for managing stand-alone servers.

- Assumption: Additional initial and ongoing training of staff is foreseen for staff to handle new virtualization software and operating systems.

  - Dependency: Additional ongoing training time allowed for staff.

# Scope and Limitations

The new virtual server infrastructure will consolidate as many current servers as practical into fewer, manageable virtual servers, while maintaining current capacity demands and forecasts. Where it may not be practical, separate physical servers will continue to be employed, although this will be heavily scrutinized. In addition, a SAN and backup infrastructure will be implemented and shared among all servers in the new virtual infrastructure.

## Scope of Initial Release

The initial implementation of the new virtual server infrastructure will address all application support, database, and utility servers within the Development and System Test environments. Since the System Test infrastructure is a mirror image of the Production infrastructure, this approach will provide an opportunity to tune the deployment with much less impact and fewer time constraints that would be present in the Production environment. Additionally, deployment of Virtual Servers within the Development environment will allow SMEBCO to address immediate capacity constraints within that environment, improving productivity of the Application Development team. The actual platform of virtual servers to be used, either VMware or Hyper-V, will be extensively researched and the project team will decide which platform to use at the appropriate time.

## Scope of Subsequent Releases

Future releases will include:

- Production Database

  - Includes all Microsoft SQL Server installations.

- Production Utility / Administrative

  - Includes Production VERITAS Backup infrastructure, Trend Anti-Virus, Network Management, and Systems Administration research environment.

- Production Application

  - Includes Microsoft .NET Application Servers, BEA Weblogic, Microsoft SharePoint Application Servers and Internet Application Support platforms such as Intranet Web Search.

- Production Web

  - Includes all servers residing in the DMZ including IIS, Exchange OWA and Mail Head servers, Blackberry Enterprise Servers (BES), and external SharePoint Web servers.

- Production Domain Controllers

  - It is not currently anticipated that Active Directory Domain Controllers will be candidates for virtualization, however; as technology continues to improve, a future phase will re-evaluate this possibility.

## Limitations and Exclusions

The new infrastructure will not consolidate every server into a virtual environment, but will evaluate each server individually as to potential virtualization fit. In addition, many vendors do not currently support virtualization for their products, even though there may be no technical reason why the product will not perform in a virtual environment. In these cases, SMEBCO will be asked to address these exclusions with the vendors as appropriate, or to provide direction on the virtualization candidate.

# Business Context

The project team is responsible for meeting the stakeholder’s needs and concerns as well as the management of the project priorities. We will address the stakeholder’s profiles, the project requirements and review the operating environment.

- Stakeholder Profiles

| Stakeholder | Major Value | Attitudes | Major Interests | Constraints |
| --- | --- | --- | --- | --- |
| SMEBCO Executives | reduction in cost of supporting IT infrastructure | sees product as avenue to increase profitability | reducing costs and increasing profitability | maximum budget = $100,000 (Virtualization Software, SAN Storage, Backup) Exclusive of Server HW |
| SMEBCO IT Department | streamlined, efficient server environment | sees product as a tool to having more manageability and scalability | increasing productivity while reducing administration time | may reduce the number of IT employees needed to admin the system |
| End users | Performance, reliability, data integrity | Sees project as a way to increase productivity | Increased performance | Not included in project since it focused on the IT department |
| Project Team | educational value | sees project as an opportunity to grow and learn from others in the team | completion of project satisfactory to SMEBCO stakeholders | completing the project within given timelines and budget |

## Project Priorities

| Dimension | Driver (state objective) | Constraint (state limits) | Degree of Freedom (state allowable range) |
| --- | --- | --- | --- |
| Schedule | Infrastructure to Virtual Platform per Project Schedule | Date of implementation could be delayed if schedule | One week delay in total implementation is acceptable |
| Features | Servers/Applications move to Virtual Platform;SAN; Ease of Management | Testing uncovers bugs or glitches in the system | 90% of implementation of Virtual Platform by the scheduled due date is acceptable |
| Quality | Performance and Capacity demands meet or exceed current plans | Defective devices could cause poor quality and performance | Increase in performance is within 10% of expected increase of 50% is acceptable |
| Staff | Staff workload is decreased; Resources available for other projects | Training of administrators on new platform extended due to lack of experience | Reduction in administration cost is within 10% of expected reduction of 25% in the first quarter is acceptable |
| Cost | Not to exceed cost of continuing stand-alone Servers | Any unforeseen circumstances could raise cost | 10% over budget is acceptable |

## Operating Environment

Apart from the introduction of a Virtualization Software tools, a SAN and Backup Storage solution, the current operating environment of SMEBCO will not be altered. The current server standard of Dell PowerEdge servers will be maintained as will all current applications. Each application platform will be migrated to the new virtual infrastructure with no impact on operability.

# Human Resources

The human resources required to complete this project includes the team charter, which will be used to decide how decisions are made and how conflicts are resolved. The organizational structure and communication strategies of the team will create the basis for completing the project.

## Team Charter

The team will be organized in a hierarchical manner where the team leader will have final say in decisions related to the development and implementation of the project.  All valuable information will be sent to all team members to comment on and voice his/her opinion. Decisions will be made by consensus or voting, depending on the situation that arises and if a conflict results, the team leader will have the final say. The team leader is responsible for assuring submission of each deliverable, however; other team members may submit a deliverable if he/she was the primary source of creation for that deliverable. Team members will not be removed from the project if not following through with responsibilities, instead; the team leader will re organize the responsibilities based on each team member’s abilities.

## Technical Skills and Attributes

Table 5.2.lists the members of the team and their skills and attributes.

| Name | Skills | Attributes |
| --- | --- | --- |
| Randy Keefer | Application Development and Support, Project Management | Experience in managing large technical teams |
| Tammi Cascone | Technical writing, Editing, Testing, Networking | Experience in software testing and documentation |
| Jeffrey Redington | Server Administration, Security | Experience in SAN design and implementation, Fibre Channel and ISCSI protocols, Server administration, VMWare, Exchange, SQL, Backup Exec, NetBackup, Disaster Recovery design and implementation, Antivirus and Antispam technology, Security policy creation and documentation |
| Steve Pawlus | Technical Support, Windows OS | Experience supporting medium scale network and desktop infrastructure. |

## Roles and Responsibilities

Table 5.3 lists each team member and their roles and responsibilities within the scope of the project.

| Name | Role | Responsibilities |
| --- | --- | --- |
| Randy Keefer | Team Leader, Developer | Assure budget and time restraints are met, project development, final say in development issues |
| Tammi Cascone | Technical Writer, Researcher | Assure information and document structure is complete, any additional research necessary, assist team members with their responsibilities |
| Jeffrey Redington | Network Consultant, Researcher | Assure network and project design is accurate, assist in research, assist team leader with project development |
| Steven Pawlus | Technical Consultant, Researcher | Assure technical information is accurate, primary researcher, assist team members with their responsibilities |

## Communication Strategies

The team will communicate on a weekly basis via Franklin Live, as well as on a need to know basis via email. Documents will be posted on Google Docs to assist in synchronous collaboration.  Team members will respond to requests as soon as possible and will inform the team when he/she will not be available for comments or decision making.

# Project Management

Although the time requirements for this project are extremely aggressive, the project will be managed according to a strict time schedule in order to complete the deliverables by their deadlines. This is especially important for deliverables 1 and 2, as these deliverables are dependencies for deliverable 3, the Virtual Server Design. In addition, it is extremely important that each team member complete his/her tasks within the required timeframe, as additional dependencies exist throughout the project. For example, the capacity analysis must be completed prior to development of the analysis document, and industry research must be completed prior to the development of the system design. Adhering to the specified timeframes as detailed in the project plan will ensure successful and timely project completion.

## Deliverables

The project will be broken down into two distinct phases, one for the development/test infrastructure and another for production. Since both phases have dependencies on SAN storage and backup infrastructure, they will be included in the development/test phase. The first deliverable in either phase will be a detailed analysis of the current infrastructure. Included in this analysis will be current hardware configurations, installed software, capacity requirements, and performance considerations. The second deliverable will consist of an industry analysis of currently available technology (e.g. Virtualization Software Vendors, SAN storage alternatives, etc.). The third deliverable will be the virtual server design document, which will include specifics on hardware requirements, virtual image ‘stacks’, and redundancy design. The fourth and final deliverable will consist of the virtual server implementation. Deliverables one, two, and three will be submitted as the result of the project.

All team members will contribute to each deliverable and document any changes via Google Docs collaboration system. Google Docs is ideal for a project of this magnitude, as version control and change tracking is handled automatically. Document review will be completed weekly by the Team Leader, with suggested changes discussed during the weekly team meeting.

## Dependencies

The project requires a thorough evaluation of the current Virtualization Toolsets available, as well as SAN Storage and Backup technologies. Prior to implementation, a survey of all current application platforms will be completed, as well as market assessment.  In addition, a complete network redesign is not anticipated, however; network requirements for the SAN and Backup technologies will necessitate additional networking hardware. Any requirements for network infrastructure will be documented and evaluated in order to identify any required changes prior to implementation.

## Schedule

| Current Week | 05/18 to 05/24 | 05/25 to 05/31 | 06/01 to 06/07 | 06/08 to 06/14 | 06/15 to 06/21 | 06/22 to 06/28 | 06/29 to 07/05 | 07/06 to 07/12 | 07/13 to 07/19 | 07/20 to 07/26 | 07/27 to 08/02 | 8/03 to 8/09 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phase 1 - Development Infrastructure |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Analysis |  |  |  |  |  |  |  |  |  |  |  |  |
| Hardware Assessment |  |  |  |  |  |  |  |  |  |  |  |  |
| Software Configuration |  |  |  |  |  |  |  |  |  |  |  |  |
| Capacity & Performance Analysis |  |  |  |  |  |  |  |  |  |  |  |  |
| Industry Analysis |  |  |  |  |  |  |  |  |  |  |  |  |
| Virtualization Alternatives |  |  |  |  |  |  |  |  |  |  |  |  |
| SAN Storage Alternatives |  |  |  |  |  |  |  |  |  |  |  |  |
| Backup Alternatives |  |  |  |  |  |  |  |  |  |  |  |  |
| Virtual Infrastructure Design |  |  |  |  |  |  |  |  |  |  |  |  |
| Design Presentation |  |  |  |  |  |  |  |  |  |  |  |  |
| Server Implementation - TBD |  |  |  |  |  |  |  |  |  |  |  |  |
| Tasks Weeks | 05/18 to 05/24 | 05/25 to 05/31 | 06/01 to 06/07 | 06/08 to 06/14 | 06/15 to 06/21 | 06/22 to 06/28 | 06/29 to 07/05 | 07/06 to 07/12 | 07/13 to 07/19 | 07/20 to 07/26 | 07/27 to 08/02 | 8/03 to 8/09 |

# Educational/Program Outcomes

The outcome of this initiative is to replace the current SMEBCO server infrastructure with a virtual server environment where application support, capacity and performance demands are conducive to virtualization.

## General Education

Our team is composed of IT students and experts of various levels of experience from beginners to very advanced professionals. When appropriate, highly technical terms, procedures, or problems will be simplified to allow audiences unfamiliar with IT problems and solutions to understand our business problem and proposed solution.

Our team will be communicating to update each other on progress and to request needed information. We have two IT professionals who will be providing the business need and the basic framework of the proposed solution. The other two team members will be conducting research as needed and providing it to the IT professionals, who will then analyze the data, make adjustments, and request new data as needed.

The team will be communicating using a variety of techniques. The primary mode of communication will be emails sent out from any one member to the entire group, regardless of whether or not the information is needed by one member or multiple members. Weekly team chat sessions will be conducted using Franklin Live. A team blog has also been setup that will store past and current updates as well as announcements and any new pertinent information.

The problem that needs to be solved is that SMEBCO is using too many stand alone servers that are not being fully utilized. To solve this problem, we will be analyzing how many and which servers can be eliminated and their processes combined into a minimal number of servers that will run virtual processes. During the course of this project, we will be analyzing which servers can be eliminated and which can be combined. We will be evaluating our decisions to determine if there is an increase or decrease in server productivity as well as utilization of IT personnel. Based on the results, we will be adjusting and reevaluating our options.

## Information Technology

Our team will be applying industry best practices to a medium sized network and simplifying it to improve upon an existing inefficient design. We will be reducing the number of servers required, thereby reducing network congestion, resources, and overhead. This simplification in network design will result in reduced network down time and increased productivity. Success in this area will be measured by comparing network downtime for a three month period before and after the network simplification. A comparison of network maintenance cost for a one year period will also be conducted to measure the effectiveness of the new implementations.

We will be evaluating a system that is currently in place and redesign it to reduce system resources as well as staff resources. Success will be measured based upon how many servers can be eliminated while maintaining at least the same amount of processing speed if not improving upon it. Success will also be measured by a reduction in the cost of administration.

The current system administration is inefficient at best. Multiple servers running at reduced optimization combined with an over budget IT department required to maintain it are keeping operating costs high as well as making automation nonexistent. Our team will be improving upon this system to make it more automated and reduce administration personnel by 50% or more.

# Annotated Bibliography

Dell. (2008). Virtualization Servers. Retrieved June 2, 2008 from

http://www.dell.com/content/products/features.aspx/virtualization_servers?c=us&cs=04&l=en&s=bsd

This site will be used to decide which brand of servers will be used for the virtual

environment.

EqualLogic. (2008). Dell EqualLogic PS5000. Retrieved on May 24, 2008 from

http://www.dell.com/content/topics/topic.aspx/global/products/pvaul/topics/en/us/ps5000_landing?c=us&cs=04&l=en&s=bsd

This site will be used during the development and design phase of this project.  It will give the team information such as pricing, specifications, and resources needed to implement a device such as this.

HP. (2008). Server-Virtualizaion. Retrieved June 2, 2008 from

http://www.hp.com/sbso/productivity/howto/it_server_virtualization/server-virtualization.pdf

This site will be used to decide which brand of servers will be used for the virtual

environment.

Hyper-V. (2008). VMware vs. Hyper-V. Retrieved June 2, 2008 from

http://www.virtualization.info/2008/04/vmware-esx-vmotion-vs-microsoft-hyper-v.html

This site will be used to decide which platform will be used for the virtual environment.

Datacore. (2008). Retrieved June 2, 2006 from Datacore website: http://www.datacore.com/

This site will be used to decide which SAN storage appliance will be used on the

network.

SAN. (n.d.). SAN Storage Options. Retrieved June 2, 2008 from

http://www.gcn.com/images/SAN_Storage_options.pdf

This site will be used to decide which SAN storage appliance will be used on the

network.

VMware. (2008). Retrieved May 8, 2008 from VMware website: http://www.vmware.com

This site was originally used for team members who were not familiar with VMware or server virtualization.  This site will also provide future guidance for developing and implementing this project.