ITEC 495 Project Feedback Form

PREPARED BY: 		Professor Wayne Smith, Franklin University

FOR:  			Team  3 (Server Virtualization)

DATE: 			7/31/26

DOCUMENT NAME:	Vision and Scope

Grade:			  146 / 150 	(Content)

COMMENTS:

A very clearly articulated and documented project proposal with realistic and achievable objectives.  I like the fact that your IT solution will provide clear and tangible business value and benefits. I found your document highly polished and professional, and I believe it will serve you well as a roadmap throughout this process.

Including a professional team logo was a professional touch. Nice work!

Note:  Your Vision and Scope document will be revised to include/incorporate this feedback, along with that of your business practitioner. The revised version(s) of the document will be submitted with each of your status reports and the final Project Write Up.

Feedback by Section:

- Business Requirements – A clear statement of the problem being addressed by this project. Excellent!

- 1-1 Background – Very nicely stated – this really sets up the project solution within the context of the current situation and opportunities. The tangible benefits of server virtualization were clearly defined and placed within the context of the business.

- 1-3 Success Criteria  –  Nicely done here – the success criteria is both quantifiable and measurable. In your final project write-up, you will be tasked with determining if your project was a success based on the criteria identified here.

- 1-5 Risks – A nice start here folks, but little light given the importance of risk management and mitigation in any project.  First, I realize this template doesn’t directly incorporate this, but I would recommend you also consider inherent “process” risks, such as collaboration or communication issues among the project team; or even the lack of required skills or resources that might surface. Addressing these early will help to derail any potential problems.

Also, after isolating each risk, you need to identify the severity of each identified risk (Low, Medium High for example) A low risk may not have a huge overall impact on the success of the project whereas a high risk could definitely do so. Addressing this in your next version is recommended. This is often down in the form of a table, as follows –

| Risk | Severity | Mitigation |
| --- | --- | --- |
| - site may be incompatible with various browsers | HIGH | use of open standards, CSS for example, testing at all phases of design and development |

- Vision – This was especially well done.  My only recommendation here is that you provide some form of visual representation (Visio or SmartDraw) of your solution. An example of this might be a before (physical servers) and after (Virtualized servers) with server hardware and services identified. This can be added as an Appendiced item to your project documentation package (with Status Report 1)

- Scope and Limitations – I like how you isolated the scope of the initial release. You will want to revisit the scope of your initial release throughout this process and make adjustments as you deem necessary, based on current progress and challenges. Many projects have far too ambitious a scope (based on time and resources available) and subsequently fall short in this area.

Question – what platform will you be using for the virtualization – VMWare, Citrix, Microsoft?

- Business Context – Just the right amount of detail here – well done!

- Human Resources – Your team charter is well considered and effective – well done!

- Project Management – Note that this schedule will need to be tweaked and updated throughout the project lifecycle as necessary. It is the Team (project) Lead’s responsibility to ensure that the team stays on track and meets key milestones .

6-1 and 6-2 Deliverables and Dependencies – Just enough technical detail here. Well done team! The deliverables you indentified will be included as appendiced items in your project package, beginning with the First Status Report.

- Educational/Program Outcomes – Well done. Please note that your final project grade will be based in part on how well your project meets the Information Technology Program- Level outcomes outlined in 7.2

- Annotated Bibliography – Well done.  Perhaps some more research and sources on server virtualization and consolidation here.