Vision and Scope

Document Proposal for a

Transportable Voice, Data, and

Wireless Communications System

Developed for the

American Red Cross of

Greater Columbus

Version 2.0 Approved

Prepared by

*

Jamison Ables

Paulo Cambraia

Michael Clark

FAbrione Donyeau

June 17, 2008

* Franklin University-ITEC495-V1WW-S08-Team4

Table of Contents

1.	Business Requirements	5

1.1.	Background	5

1.2.	Business Opportunity	6

1.3.	Business Objectives and Success Criteria	6

1.4.	Customer or Market Needs	7

1.5.	Business Risks	8

2.	Vision of the Solution	9

2.1.	Vision Statement	9

2.2.	Major Features	9

2.3.	Assumptions and Dependencies	10

3.	Scope and Limitations	10

3.1.	Scope of Initial Release	11

3.2.	Scope of Subsequent Releases	11

3.3.	Limitations and Exclusions	11

4.	Business Context	11

4.1.	Stakeholder Profiles	11

4.2.	Project Priorities	14

4.3.	Operating Environment	15

5.	Human Resources	15

5.1.	Team Charter	16

5.2.	Technical Skills and Attributes	18

5.3.	Roles and Responsibilities	19

5.4.	Communication Strategies	19

6.	Project Management	20

6.1.	Deliverables	20

6.2.	Dependencies	21

6.3.	Schedule	21

7.	Educational/Program Outcomes	22

7.1.	General Education	22

7.2.	Information Technology	22

8.	Annotated Bibliography	23

Revision History

| Name | Date | Reason For Changes | Version |
| --- | --- | --- | --- |
| Cambraia | 5/13/08 | Initial Gaant Charts, Section 6, references | 0.1 |
| Clark | 5/14/08 | Business Requirements-initial, Section 1 | 0.2 |
| Ables | 5/15/08 | Vision/Scope-initial, Sections 2 & 3 | 0.3 |
| Cambraia | 5/19/08 | Section 6 & 7 update, Bibliography input | 0.4 |
| Donyeau | 5/21/08 | Human Resources, Section 5 | 0.5 |
| Ables | 5/22/08 | Bibliography input | 0.6 |
| Clark | 5/23/08 | Section 1 updates | 0.7 |
| Ables | 5/25/08 | Vision/Scope, Section 2 & 3 updates | 0.8 |
| Clark | 5/25/08 | Bibliography input, Document format revisions | 0.9 |
| Donyeau | 5/25/08 | Section 4, Business Context input | 0.10 |
| Donyeau | 5/25/08 | Bibliography input | 0.11 |
| All | 5/25/08 | Team review | 0.12 |
| Clark | 5/25/08 | Revision and transmission | 0.13 |
| Cambraia | 6/17/08 | Added top 5 risks to Business Risks section | 0.14 |
| Cambraia | 6/17/08 | Updated Gantt chart | 0.15 |
| Cambraia | 6/17/08 | Fixed grammar and typos in section 6 | 0.16 |

# Business Requirements

The American Red Cross of Greater Columbus (ARCGC), supporting the geographic area surrounding Columbus, Ohio, is chartered with responding to a variety of natural and man-made disasters.  Effective communications are vital to a relief effort, and enhancements to the ARCGC communications systems could improve the quality and timeliness of their emergency response, benefiting both the organization and the public at large.

## Background

Depending on the size and nature of the event that occurs within its support area, the ARCGC must respond as quickly as possible with the appropriate resources.  This can result in a tremendous logistical effort of dozens of volunteers, suppliers, agencies, and so on.  Whether arranging for the shipment of needed supplies, directing medical personnel to trouble spots, reporting to the national organization, etc., each event requires communication and coordination in order to be successful.  Because of this need, the ARCGC has an internal organization that specifically supports communications.

In 2006, the ARCGC acquired a former television news vehicle and outfitted it with a variety of two-way radio equipment to serve as a mobile communications center during events.  While effective at relaying voice communications between responding agencies and entities, it was not designed or equipped to support data, telephony, wireless, and Internet services.  Internal voice and data communications amongst local respondent groups, as well as coordination with ARCGC headquarters staff and suppliers, are hampered without these capabilities.  While some laptop computers have cellular data cards, there is no effective method for respondents to communicate with each other or share the Internet communications path.

## Business Opportunity

With the improvements in voice/data network technology, and more common availability of cellular and wireless Internet connectivity, an opportunity exists to design and configure an integrated system to significantly enhance the communications capabilities for the ARCGC Communications Vehicle.  With these additional capabilities, the ARCGC could more effectively respond to emergencies, and coordinate the logistics effort by better communicating with a host of agencies and authorities.

## Business Objectives and Success Criteria

The primary objective of the proposal is to analyze, design, specify, and estimate pricing for a transportable system to provide shared wired and wireless Internet access at the disaster site via the ARCGC mobile communications vehicle.  A secondary business objective is to also include features in the system that will also provide secure voice and data communications at the disaster site itself, thus enhancing communications with chapter, regional, and national Red Cross services.  It is important that the proposed system meet the needs of the ARCGC emergency communications team, while allowing for new features and later growth.  Success for this project will be measured by the following outcomes:

- Determine specifications for a communications system package that meets the ARCGC need for secure transportable communications platform supporting voice, data, and wireless

- Analysis and comparison of integrated product offerings that meet the communications system specifications

- Determination of EVDO coverage areas by primary providers compared to the ARCGC supported geography

- Configuration details of proposed system

- Parts list and standard pricing of all proposed system components

- Documented deliverables of the system design elements above

Utilizing the resulting documentation package, the ARCGC can determine the feasibility, resources, and costs to provide the enhanced communications functionality in their disaster response in the surrounding Columbus area.  If deemed to be a suitable approach, the ARCGC could use the information garnered from the study to justify a funding and/or donation attempt.

## Customer or Market Needs

The ARCGC is faced with a difficult task—to respond anywhere in their support area and become the focal-point for emergency services.  With the systems the ARCGC has today, voice communication via two-way radio and the occasional cellular data equipped laptop provide the means of communicating amongst themselves and for coordinating their response between the various agencies.  The ARCGC needs their own integrated system to address their needs.

Virtual Private Networking (VPN), Email, and web access all require a communications path to the Internet.  Advances in cellular data technology, specifically, EVDO services are making it possible to communicate digitally at relatively high-speeds.  Laptops equipped with these data cards are effective within EVDO coverage areas, but the service is limited to the enabled device and cannot be shared.  Often the location of the laptop device is not optimal for cellular reception.  Furthermore, cellular-connected laptops cannot use locally connected resources, such as network printers and drives.  Providing a centralized Internet connection via the mobile communications vehicle and redistributing that access via a local wireless LAN network provides the optimal use of the valuable resource.  In addition, the placement and telescoping mask features of the vehicle would likely improve the possibility of better signal reception.

Today, ARCGC personnel use existing two-way radio voice channels for internal ARCGC logistics.  This may unnecessarily tie-up valuable channels used by other services.  In addition, privacy is also an issue with these shared services—particularly given the sensitive nature of Red Cross communications.  A dedicated and encrypted local voice communications system using encrypted Voice over IP (VoIP) system would address this need.

Given these needs and potential solution, other Red Cross communications groups may have need for this type of system.

## Business Risks

Communications for the ARCGC has been predominantly accomplished with voice-only, two-way radio systems and the proposed system represents a change to their operational capability.  Furthermore, many of the benefits of the proposed system are dependent upon a functional Internet communications path normally provided by a data connection over cellular/PCS services.  While prevalent in many areas, service is not available and/or reliable in all locations, which could limit the effectiveness of the proposed system.  It is also possible that funding source for the proposed system will not be available regardless of the potential benefits.

Part of the success of the project is dependent on the cooperation and proper functioning of the team. Quattro Consulting has been successfully meeting deadlines with a high-degree of quality since project inception. When scheduling conflicts could impact the completion of important tasks, other team members have taken different roles in the group to assure task completion.

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Funding for a new communications system may not be available. | HIGH | By presenting older and newer technology platform options, older, less-expensive equipment may be able to be substituted, either by purchase or donation. |
| Cellular data coverage may not be available at every site | HIGH | Platform will be capable of other connectivity options, such as T1 or wireless LAN. Local wireless IP telephony feature will function without cellular data coverage. |
| Wireless LAN system may experience interference | Medium | System designed for multi-frequency and multi-band operation, and configured for auto frequency assignment, reducing the chance of frequency congestion. |
| Operators may not fully understand how to configure system features | Medium | Pre-configured features will be enabled and documented. The process to reload the feature set from a computer file will be included. |
| Cellular carriers may not share detailed coverage maps for the complete area | Medium | General maps can be interpolated. The cellular tower database may be used (for a fee). |

# Vision of the Solution

The proposed transportable voice, data, and wireless system will provide needed communications to Red Cross volunteers in the greater Columbus, Ohio are when responding to disaster events at remote sites.

## Vision Statement

Quattro Consulting will design and create a proposal for a transportable voice and data communications infrastructure that can be used to support emergency activities for the Greater Columbus Chapter of the Red Cross.  This will enable the Columbus Chapter of the Red Cross to relay information in ways they are currently unable to do.  This allows for more efficient methods of communications by integrating data and local voice telephony services that are not possible in current system.  This will facilitate direct communications between individuals that currently cannot be in direction communications.

## Major Features

The new voice and data system will encompass the following features:

- Portable Access to voice and data services via the Communications Vehicle

- Distributed network connectivity from a cellular network

- Wireless communications at the disaster site

- Local Voice over Internet Protocol (VoIP) communications

- Local site internal communications, regardless of external link availability

- Secure (encrypted) voice and data communications across unsecure links

## Assumptions and Dependencies

- Assumption: A hardware provider will be able to provide equipment that meets the needs of the ARCGC.

  - Dependency: One manufacture has a product that can accommodate 3G wireless, switching and a local PBX in a relatively compact space.

- Assumption: ARCGC volunteers will be able to setup and control the installed equipment based on communications needs and the site available.

  - Dependency: Training will be provided in the documentation for what if situations.

- Assumption: Third generation wireless coverage will be available at the site in which the vehicle is deployed to.

  - Dependency: A third-party service provider has coverage for the area. The service speed may also necessitate reduced functionality.

# Scope and Limitations

The communication s system will comprise many different networking technologies. The system will have 3G wireless capability to connect to the internet and the ARCGC home office. Local wireless will also be provided for local communications with phones and laptops.  A network will be setup to connect the two wireless networks as well as a hardwired network for additional phones and computers.  A VPN link will allow for secure communications between the “home” and remote sites.

## Scope of Initial Release

The initial release will focus on building a deployable communication system for the ARCGC.  The most important requirement is to be able to provide a mobile hotspot for ARCGC laptops. After that requirement is met voice communications will be built on the infrastructure already put in place.

## Scope of Subsequent Releases

Future releases may include the following features based on the needs of the ARCGC:

- Wireless bridges for cellular (to extend cellular coverage range)

- Wireless bridge for 802.11 (to interconnect multiple communications vehicles)

- Remote wireless repeaters (to expand local wireless LAN coverage area)

- Upgraded network connection for WiMax once it becomes available (to support new Wide Area Network technologies in the future)

## Limitations and Exclusions

The solution will provide data access to the ARCGC from a mobile platform. If the service provider doesn’t have wireless coverage in the area that the team is deployed communications would be limited.  It would also be possible that the team would have wireless access but the speed would limit the amount of communications to the point that it could be unusable.

# Business Context

The foremost goal and priority involving the formation of Quattro Consulting is to ensure that communications infrastructures are deployed and managed in the manner that is most appropriate for each of our clients.  However, to optimize both business potential and customer satisfaction, we (the team members) have collectively decided to contract solely and exclusively with one client per fiscal quarter.  Our third quarter client is the ‘American Red Cross of Greater Columbus’.

As with a vast majority of wireless communications projects, Quattro Consulting considers and minimizes the associated risks and issues that may evolve depending on the complexity of the project.  Given the current Red Cross Communication platform, and in the best interest of future advancements in technology, we have developed the following policies and criteria that must (by our guidelines) be met and/or exceeded as established by Institute of Electronic and Electrical Engineers (IEEE), as follows:

“Wireless communication infrastructure” (hereinafter “Infrastructure”) will be defined as that which is owned, leased or otherwise controlled by a State government entity; or where the grant of a lease, license or permit for use of such Infrastructure requires the approval of such entity, and represents expenditures or revenue equal to or greater than the entire contract term. Inclusive of Local Area Network (LAN), Wireless Bridging (Access Points), Routers, Buildings, Rooftops, Antenna Support Structures, Equipment Shelters, Other site infrastructures which could be used to support transmission or receiving equipment for wireless communications.”

## Stakeholder Profiles

Stakeholder management is critical to the success of our project, and as we have engaged Red Cross in the right manner, the actions we take will have an extreme difference in the communications industry including outlined in Table 4-1.

| Stakeholder | Major Value | Attitudes | Major Interests | Constraints |
| --- | --- | --- | --- | --- |
| American Red Cross of Greater Columbus | Increased Wireless Communications and Telephony capability. | High power, interested people. | Persuading Red Cross of the benefits of the project. | No known constraints at this time. |

Table 4-1 Stakeholder Profile

## Project Priorities

This project attempts to satisfy two critical needs of the Red Cross.  The first is to have access to a pervasive coverage network anywhere mobile communications will allow for routine data network uses (e.g. email, web browsing, etc.).  The second is for the staff to have the unlimited latitude to utilize wireless networking for ongoing mobility.  As the project continues it is providing the Red Cross with new and exciting computing capabilities across the greater Columbus region including:

- Networked Systems

- Crisis Management

- Interoperability and Integrated Systems

- Situation Awareness

### Priority 1: Networked systems

Prevention, protection, response and alert capabilities improve the dependability and resilience of control systems for (networked) infrastructures, including the protection of utility systems and services critical to maintain security.

### Priority 2: Crisis management

Shared information management tools and models facilitate the efficient integration of diverse emergency and management services for humanitarian operations and rescue tasks, including technologies, protocols and personnel.

### Priority 3: Interoperability and Integrated Systems

Cross-functional secure control and command systems for emergency and management services, including secure wireless communication and information exchange systems for emergency and management services.

### Priority 4: Improving situation awareness

Recognizing criminal activities, such as identification of radical ideologies, participating individuals and hotspots including smart documentation that will enable the capability to identify, locate and track persons while respecting privacy.

## Operating Environment

The proposed infrastructure will provide a solution for automating the communications support for Red Cross communications by transferring data, video, and voice over wireless connections, using voice activation commands which allow key personnel to have total hands-free while performing maintenance.  Due to the inherent and antiquated performance issues associated with the current architecture, distributed ground communication architecture ensures reliable, unambiguous, and accurate information distribution, data timeliness, data filtering and speed-of-service for the client.  A partially decentralized architecture, with at least one backup server, allows the processing load to be distributed among all the servers creating a completely collaborative structure.  Decentralized architecture provides better performance reliability since you will not suffer from a single point of failure. Using a centralized hierarchical system architecture requires more bandwidth and is susceptible to performance throughput degradation and point of failure problems.

# Human Resources

The Human Resource Strategy for Quattro Consulting, LLC involves defining and understanding the central philosophy or approach to the way in which our company will be managed.  The manner, in which this approach translates into best practices, is the development and delivery of human resource policies and how these policies and practices together will support the company, service objectives and strategies.

## Team Charter

General Description:

The members of Quattro Consulting, LLC will create a design and proposal for a transportable voice and data communications infrastructure that can be used to support emergency activities, in support of the American Red Cross of Greater Columbus, Communications Section.

Expected Results by Objectives:

- Secure Data

- IP Telephony

- Wireless Functionality

- Integration with Existing Mobile Platform

- Integration with Existing Radio Transport Equipment

- Design Analysis

- Product Configuration

- Financial Details required for Funding and/or Donations

Team Composition:

The team will consist of four members with various technical backgrounds, coached and advised by Kevin Liston (American Red Cross of Greater Columbus, EMCOMM Volunteer, and Business Practitioner).   Preferably, each member will have demonstrated the characteristics consistent with:

- Willingness to deal with the "big picture" perspective

- Desire to work with everyone "touching" the current processes to gain understanding of current processes and to design future processes

- Willingness to acquire new knowledge

- Willing and able to work as a member of a team

- Able to speak for (and) represent their obligations

- Significant and current experience within the course project

Boundaries:

The continued success of this project will depend heavily upon the collective participation of all members.  As such, all activities will be guided by the team leader (Michael Clark), Quattro Consulting, LLC Core Team, Quattro Consulting, LLC Vision, and Quattro Consulting, LLC established policies and procedures.  The further process and change boundaries are to be determined by the scope needed to achieve the objectives.

Our Commitment to professionalism:

It is the sole intent of Quattro Consulting, LLC to fully support the American Red Cross of Greater Columbus, Communications Section to the best of our ability.

## Technical Skills and Attributes

The following table exclusively defines the skills and attributes of each team member, their contributions, the manner in which all members will work as one unit, and what the expected outcomes are.  Table 5-1 lists the members of the team and their skills and attributes.

| Name | Skills | Attributes |
| --- | --- | --- |
| Michael Clark | - Certified CCIE Professional - Certified CISSP - Networking and Security Subject Matter Expert (SME) | Able to provide supervision. Consistently demonstrates awareness and responsive to political or interpersonal conflict among other team members within the organization. |
| FAbrione Donyeau | - Certified Department of the Army (DOA) Technical Instructor | Ability to negotiate joint tasks, clarifies roles, work collaboratively and resolve conflicts in a respectful manner. |
| Paulo Cambraia | - Certified admin Professional for the OSI PI Data Capture | Skillful in manufacturing and engineering environments. Skilled in project management reporting. |
| Jamison Ables | - Networking - VoIP - Computer Programming - Email, Windows, Linux Servers - MySQL, MSSQL, Oracle | Familiarity with use of computers including the use of electronic mail networks, and development of organizational databases. |

Table 5-1 Team Skills Matrix

## Roles and Responsibilities

Collectively, the members of Quattro Consulting, LLC will be responsible for planning and executing the course project.  The roles will consist of a Project Manager and Project Team members, who will deliver their tasks according to the project schedule.  The table below further defines precise role and responsibilities that are necessary to facilitate company’s success. Table 5-2 lists each team member and their roles and responsibilities within the scope of the project.

| Name | Role | Responsibilities |
| --- | --- | --- |
| Michael Clark | Team Lead | Responsible for maintaining continuity of course project and ensuring tasks are completed and deadlines met. |
| FAbrione Donyeau | Team Member | Responsible for providing task and technical leadership, and sometimes maintaining a portion of the project plan. |
| Paulo Cambraia | Team Member | Responsible for providing task and technical leadership, and sometimes maintaining a portion of the project plan. |
| Jamison Ables | Team Member | Responsible for providing task and technical leadership, and sometimes maintaining a portion of the project plan. |

Table 5-2 Team Roles & Responsibilities

## Communication Strategies

The project team communicates using various tools. These tools include e-mail, forums, chat rooms, Franklin Live, and telephone. Communication will exist synchronously in addition to asynchronously. All team members must attend the weekly team meeting. Absence or tardiness is permissible with prior notice to the Team Leader, Student 2. All asynchronous communication must be responded to within an appropriate time, typically less than 24 hours.

# Project Management

Our proposed schedule encompasses several tasks and sub-tasks that together create an organized project flow. Through this schedule, we promote communication with our customer and encourage feedback during the execution of the project, not just at the time we deliver our solution.

## Deliverables

During the course of this project, we will provide two project status reports that will describe the current status of the project including the updated project timeline chart, so the customer can be an active participant and question the progress of the project. Any designs, specifications, or quotes for hardware/software that have been completed will also be included in the status report as attachments. Note that all documentation is considered draft until the final and official presentation. Any draft documentation/plans shall not be implemented or executed without our approval and common agreement between all parties involved.

Upon completion of this phase of the project, the Red Cross Communications department will have the necessary infrastructure for the requested mobile voice and data network based on the user requirements provided. All hardware and software purchased for this project will also be properly installed, configured and tested prior to moving the system to production. Training will be provided to Red Cross employees.

## Dependencies

The Red Cross mobile data and voice network system will be leveraged from a third-party network provider such as Sprint or Verizon. We will use one of the existing nationwide wide area networks (WAN) to transfer voice and data through a secure virtual private network (VPN), allowing for reliable, flexible, and secure communications.  Table 6-1 in Section 6.3 shows the deliverables for the project.

## Schedule

Table 6.3

Table 6-1 Project Schedule and Milestones

# Educational/Program Outcomes

The end result of this project is a flexible mobile voice and data network that will allow Red Cross employees to be able to conduct their regular business while on the road or parked in rural areas, where WiFi hot spots aren’t available. The Red Cross crew will have a real time connection to their offices and be able to use voice communications (IP phone) and data such as emails and instant messengers.

## General Education

- This project is an opportunity to show how we can integrate today’s newest networking concepts with the right hardware to create a secure, flexible, and easily accessible communications system. It will give us the chance to bring together the knowledge from different disciplines such as networking, information security, and database and systems design among others.

## Information Technology

1.   The new system leverages different technologies. First it uses an existing wide area network provider such as Sprint or Verizon, which offers virtually nationwide wireless coverage. This service is offered on a contractual basis and can be extended as needed to meet growing demands of the Red Cross organization.

2.   We will also use state-of-the-art routers to create a virtual private network (VPN) to allow users to securely connect back to the office. Through the use of encryption we can connect a user (VPN client) to the VPN server located at the main office.  This connection is secure because all the information is encrypted and nearly impossible to decipher, even if an unauthorized user had access to the data.

# Annotated Bibliography

Airvana. (2008).  EV-DO Rev A – VoIP. Retrieved May 24, 2008, from http://www.airvana.com/technology/technology_voip.htm

This article provides information on EVDO Revision A which is important if you want to use VoIP over an EVDO connection. The article explains some of the enhancements from Rev 0 to Rev A and why these are important for VoIP. One of the major changes between the revisions was the increased uplink communications which will increase the number of calls possible on the link.

Barnes, S, & Scornavacca, E (2006). Unwired business [electronic resource]: cases in mobile business.  Hershey PA: IRM Press.

This book is a compilation of practical uses of the current mobile technology.  Although Internet and mobile communication technologies are developing along two separate paths, they've come closer to each other as technology progresses. Wireless applications such as person-to-person messaging, e-mail, banking, news, games, music, shopping, information feeds, and others are just a few of the examples addressed by the authors. It's a good reference for a broad view of what mobile applications are currently available, and what's possible in the near future.

Bhushan, N, Lott, C, Black, P, Attar, R, Yu-Cheun, J, Fan, M & Au, J (2006).EV-DO revision a: a physical layer and MAC layer overview. IEEE Communications Magazine. 44 Issue 2, 37-49.

This journal article describes the technical merits of Revision “A” over the previous Revision “0” versions of the CDMA/EVDO service adopted by Verizon and Sprint.  Specifically, the article covers the improvements in latency, Quality of Service (QoS) queuing, and system gain afforded by the new technology.  The Rev. “A” version of the EVDO technology is required for delay and bandwidth-sensitive Voice over IP (VoIP) services.

Curtis R. Carlson, William W. Wilmot.  Innovation: The Five Disciplines for Creating What Customers Want. Publisher: Crown Business Date: Aug. 8, 2006

The book cites dozens of examples of innovative ideas brought to fruition by innovators from Thomas Edison to Steve Jobs. It outlines, in workbook fashion, the critical decision-making process--the Five Disciplines of Innovation--required to think innovatively along with the quantitative tools that one needs to become an innovator, regardless of one's profession.

Deal, R (2006). The complete Cisco VPN configuration guide [electronic resource] / Richard Deal. Indianapolis, IN: Cisco Press.

This book, written by Richard Deal (20 years experience in computing and networking industry, BS in mathematics, and trainer for several Cisco certification courses), is basically a "how-to" book that describes the implementation of Virtual Private Networks (VPNs) on Cisco products. The book makes some assumptions as far as the reader's initial knowledge as far as Cisco routers, Operating Systems, and command-line interfaces. The idea behind this book is to aid engineers and network administrators in their every day duties setting up secure network connections through VPNs.  This is relevant to Quattro Consulting research due to the security aspects of the proposed system.

EVDOinfo.com. (2005). Using VOIP over EVDO - Testing Vonage over EV-DO. Retrieved May 24, 2008, from http://www.evdoinfo.com/content/view/138/63/

The basic premise for the article examines how to use VoIP technologies over a wireless EVDO connection. The hardware the author used is far different that the solution that Quattro Consulting will likely propose, but the article does provide some good background information. The most important part of the article is the information on how well it works. If the connection is using the old 1xRTT connection then VoIP won’t work, but over EVDO it does work.

Shneyderman, A (2003). Mobile VPN [electronic resource]: delivering advanced services in next generation wireless systems. Indianapolis, IN: John Wiley & Sons.

In this book, the authors address the wonders and challenges of the mobile Internet.  They explain technologies such as Mobile IP and Virtual Private Networks (VPNs) and how these technologies can restructure the Internet as we know it today. Advancements in securing connections and increased bandwidth have allowed mobile devices to become a more prominent tool for on-line communication and work collaboration.

Wireless Communications Interoperability. Retrieved May 25, 2008 from:

http://www.nascio.org/advocacy/washwatch/issues/nascio-wirelessinteroperability.pdf

This article illustrates how the lives of American citizens (and the public servants charged with keeping them safe) are jeopardized as a result of problems associated with wireless communications interoperability.  NASCIO is a 501c(3)h non-profit association whose mission is to foster government excellence through quality business practices, information management, and technology policy.