ITEC495 – Team Project

February 14, 2009

Update Meeting

Team members:

David Dalton (Team leader)
Charles Legg
Eric Wright
Abdalla Al Ansari

Team member Emails:

alansa01@email.franklin.edu, legg02@email.franklin.edu, wright31@email.franklin.edu, david.e.dalton@gmail.com

Summary:

We met at the Franklin University library from 11am – 1pm to ensure all team members were on the same page in terms of deliverables for the Project Update Assignment.

Deliverables:

David Dalton:

- Switch port assignment spreadsheets.

- Initstate Visio and documentation.

- Future state Visios including Switchport configuration diag, network diag, and floor plan diags for building A and building B.

- Finish network gear pricing (ASA5500).

- Add detail to project plan in mpp under testing section.

Charles Legg

- Formalize official update document (quite a task!)

- Update / normalize Vision and Scope document in accordance with Prof Smith’s comments.

Eric Wright

- Visio of Racks per our whiteboard discussion.

- Effort and Cost section of Status report.  This will reflect the project plan timelines.

Abdalla Al Ansari

- Detailed visio of Café.  Dimensions will be 80x60.

Deliverables are due Wed Feb 18, 2009.  Charles will need a descent amount of time to be able to incorporate everything into the status update doc.